# System Development and Implementation Proposal

GCGEA Membership, Loan and Benefits Management System (GCGEA MLBMS)

Prepared for: [CLIENT / ORGANIZATION NAME]

Prepared by: [SERVICE PROVIDER / DEVELOPER NAME]

Proposal date: August 10, 2026

Valid until: September 9, 2026

# 1. Executive Summary

This proposal covers the configuration, implementation, deployment, turnover, and initial support of the GCGEA Membership, Loan and Benefits Management System. The solution is a centralized, role-based web application for membership, contributions, loans, benefits, payroll deductions, financial transactions, approvals, and reports.

# 2. Project Objectives

- Centralize member and transactional records.

- Automate calculations, validations, approvals, and document generation.

- Provide role-based access and complete audit trails.

- Improve reporting accuracy and accountability.

- Support continuity through backups and monitoring.

# 3. Functional Scope

- Membership Management — registration, profiles, employment details, beneficiaries, documents, archives, and member import.

- Contribution Management — individual and bulk posting, payroll deductions, contribution funds, monthly dues, and history.

- Loan Management — applications, eligibility, approval workflow, release, payment schedules, collections, reloan, and statements.

- Benefits Management — applications, eligibility, approval, release, check preparation, benefit types, and member history.

- Payroll Deduction Management — spreadsheet import, validation, conflict resolution, manual/bulk entry, posting, and rollback history.

- Financial Management — annual budgets, disbursements, direct payments, cash flow monitoring, and financial statements.

- Reports and Exports — operational and financial reports with PDF, Excel, CSV, preview, and print-ready outputs.

- Administration and Governance — users, roles, permissions, approval workflows, audit logs, notifications, settings, and backups.

# 4. Core Deliverables

- Configured production web application and Laravel backend API.

- Production database schema, initial configuration, and access-control setup.

- Deployment to the agreed server environment and domain configuration.

- Standard report templates and PDF/Excel export capability.

- Administrator orientation, key-user training, and turnover session.

- Basic user/administrator documentation and deployment notes.

- Ninety (90)-day defect warranty beginning from formal acceptance.

# 5. Commercial Proposal

System Development, Configuration, and Implementation — ₱310,000.00

Server Infrastructure — Year 1 — ₱40,000.00

Domain Registration — Year 1 — ₱1,500.00

TOTAL INITIAL IMPLEMENTATION — ₱351,500.00

Renewable Maintenance and Technical Assistance — ₱90,000.00 per year. The maintenance term begins after the included 90-day warranty.

# 6. Warranty

A 90-day warranty covers reproducible defects in delivered functions. New requirements, scope changes, data correction, third-party outages, and unauthorized modifications are excluded.

# 7. Annual Maintenance and Technical Assistance

- Remote technical assistance during regular office hours.

- Correction of reproducible software defects and production issues.

- Application, dependency, and security updates compatible with the existing architecture.

- Server, database, storage, scheduled job, and backup health monitoring.

- Minor report, label, configuration, and user-interface adjustments.

- Deployment assistance and quarterly system health review.

- Up to eight (8) pooled technical-support hours per month.

- Critical incident response for verified system unavailability.

# 8. Exclusions and Change Requests

- New major modules, extensive workflow redesign, mobile applications, and third-party integrations not stated in scope.

- Bulk data encoding, historical-record cleansing, or correction of inaccurate client-supplied data.

- Third-party subscriptions, SMS/email charges, hardware, internet service, and fees beyond the stated server/domain allocation.

- On-site services, travel, accommodation, and after-hours work unless separately authorized and quoted.

- Damage caused by unauthorized source-code/database changes, unsupported hosting modifications, malware, or credential sharing.

# 9. Client Responsibilities

- Designate authorized project representatives and users for validation and acceptance.

- Provide accurate source data, policies, report samples, branding assets, and timely decisions.

- Review deliverables and submit consolidated feedback within agreed review periods.

- Maintain appropriate user-account practices and protect administrator credentials.

- Pay approved fees according to the agreed commercial terms and renewal schedule.

# 10. Ownership, Confidentiality, and Data

Client operational data remains the property of the client. Source-code ownership and reuse rights shall follow the final signed agreement. Both parties shall protect confidential records.

# 11. Proposal Validity and Acceptance

This proposal is valid until September 9, 2026. Final dates begin upon signed acceptance, notice to proceed, required payment, and receipt of project information.

Prepared by: ______________________________   Date: ______________

Accepted by: ______________________________   Date: ______________